## Slide 1: ROV Simulator Interface

## Slide 2
Main Goal (To complete by March 30)
Apply MMAC (RBC) to the ROV simulator and achieve similar or improved performance/robustness to the methodology currently implemented.
Performance:
Stability: Achieving stability seems to be trivial task (considering the experiments with the Matlab model).
Settling time.
Overshoot.
Trajectory Tracking error.

## Slide 3
Sub-Goals
Connect to simulator.
Identify operating modes for control (Complete).
Design low level controller (PID initially).
Tune low level controller (use Omerdic’s approach: Ziegler–Nichols).
Verify multiple low level controllers are needed for coverage.

## Slide 4
February
Design Python UDP interface.
  Interface booting and stablishing connection to UDP port.
  Sending commands, querying, and listening.
  Command translation. Data package interpretation.
  Package cleaning and validation.
Install and set up Python on the remote machine.
Test interface app.

## Slide 5
February
ROV Simulator
Remote Machine
UDP
My PC
Remote Desktop

## Slide 6
February
Initially, when using RBC, with no learning, experiments can be run completely on the remote machine.
Two Python apps on remote machine:
  Lero-learning-control repository.
  UDP interface.
Minimal changes needed on our repository.
  Redefine step/update function to send a UDP command and receive measurements through the interface .
  Redefine control methods (both high and low level).
  Visualization of ROV simulator configuration and state.

## Slide 7
February. Tasks:
Implement toy UDP interface in Python and test before transfering to remote machine (use basic simulator commands).[Y. February 20]
Install and set up Pyhton on remote machine. Install UDP interface and lero-learning-control repository. [M. February 20]
Issue basic commands and unpack data from simulator. [M. February 21]

## Slide 8
February. Tasks:
Implement full UDP interface on remote machine [M. February 24].
  Send command.
  Listen to port.
  Unpack data.
  Validate data.
  Easy update of command library.
Extend lero-learning-control repository. [Y. February 24]

## Slide 9
March. Tasks:
Tune PID controllers for nominal operating conditions (redesign controllers if necessary). [March 9]
Tune low level controllers for thruster faults (maintain fixed control allocation). [March 13]
Tune low level controllers for near-surface waves. [March 15]
Verify multiple controllers are needed for coverage. [March 16]

## Slide 10
March. Tasks:
Experimental design. [March 18]
Compare controllers to available solutions in the simulator. [March 23]
Implement RBC. [March 24]
Compare RBC to available solutions in the simulator and independent low level controllers. [March 30]